## Slide 1: Te Ngau o Horotiu - Ferry Basin Redevelopment
Eric van Essen – Project Director, Auckland Transport
Rachel Kirk – Senior Project Manager, TSA Management

## Slide 2: Ferry Basin Redevelopment Context
Downtown Programme - 7 projects for AT/AC; $350M re-vitalization of Auckland waterfront; 2017 to 2021
Highly accelerated – America’s Cup AC36
Queens Wharf – multiple stakeholders - cruise, ferries, Cloud events, public space, commercial and retail businesses, residential nearby
Design partnered with mana whenua – 3 elements
Masterplanning opportunity – Te Ngau o Horotiu (Ferry Basin Redevelopment) and Te Wananga (new Downtown Public Space)
New ferry infrastructure – unprecedented scale for NZ
Limited local knowledge

## Slide 3: Te Ngau o Horotiu (Ferry Basin Redevelopment)
Eric’s Personal Reflections

## Slide 4: Ferry Basin Redevelopment Challenges
Tight programme
Stakeholder Engagement – public notified RC
Procurement selection – ECI to NZS:3910 with TOC
Collaboration and co-location
For local supplier market: Mansons, SPI, NZForce
Innovation in AT process required – concurrent activities with risks
Risk Management – tight management, COVID impact, scope removal
PM required to be agile

## Slide 5: Te Ngau o Horotiu (Ferry Basin Redevelopment)
Rachel’s Personal Reflections

## Slide 6: Te Ngau o Horotiu

## Slide 7: Te Ngau o Horotiu

## Slide 8: Te Ngau o Horotiu

## Slide 9: Te Ngau o Horotiu

## Slide 10: Te Ngau o Horotiu

## Slide 11: Te Ngau o Horotiu

## Slide 12: Downtown Waterfront – June 2021